## What are assumptions in the logical framework?

Assumptions represent the external conditions that are necessary for the success of intervention. However, they are not controlled by the project team.

### Assumptions reflect our recognition that there are factors beyond our control that are necessary for successful achievement of objectives at all levels of the project. The project design team must do its best to identify and assess critical assumptions.

### Major assumptions should be assessed with project feasibility in mind. In other words, an assumption is a fact that we assume to be true. They must be measurable: quality, quantity and time

Think about what can cause an assumption not to be fulfilled. These are project risks, and an assumption may contain one or more risks.

Writing the assumptions

We do this in a positive way, as if it were an objective to be achieved or maintained.

Example:

The assumption is that enough labour capacity is available to harvest rice production.

If - without additional measures - it is unlikely that the available men and women  can make sufficient effort to harvest the higher yields, the assumption is considered a 'killer' assumption.

Killer assumptions make a successful implementation of an intervention impossible. In the case of a killer assumption the concerned part of the project design must be reviewed.